Engineering Fundamentals

Edison Lascano PhD

NRC: 28434

04 Plan

Team Members

Santórum Sandoval Thais Yetsalem

Toapanta Orejuela Adrian Michael

### Vargas Pérez César Alexander

### Plan

### Prioritization of Classes (Order of Implementation)

- Foundational/Utility Classes (Tier 1):

  - Date: It's a fundamental utility class used by almost all other classes (Appointment, Notification, Prescription, MedicalHistory, Patient, Clinic). It must be built and tested first.

  - Clinic: As the central entity (the "system" itself), it should be defined early, though its complex methods will be implemented later.

- Core Entities (Tier 2):

  - Patient

  - Doctor

  - Receptionist

  - Notification: This is relatively simple (message, date, send), and its functionality will be used by other core entities.

- Dependent/Transactional Classes (Tier 3):

  - Appointment: Relies on Patient, Doctor, and Date.

  - MedicalHistory: Relies on Patient.

  - Prescription: Relies on Doctor and Date.

This schedule breaks the 11 days into focused blocks for your 3-person team (P1:Adrian Toapanta , P2:Santorum Yetsalem, P3:Cesar Vargas):

- Days 1-2 (Nov 1 - 2): Foundational Setup

  - P1: Implements Date (attributes and utility methods like getDate(), getTime(), etc.).

  - P2: Implements the basic structure of Clinic (attributes and getters/setters).

  - P3: Implements Notification (attributes and methods like send()).

- Days 3-4 (Nov 3 - 4): Core Entities

  - P1: Implements Patient (attributes and methods like requestAppointment(), viewMedicalHistory()).

  - P2: Implements Doctor (attributes and methods like viewAppointments()).

  - P3: Implements Receptionist (attributes and simpler methods like createAppointment(), registerPatient()).

- Days 5-6 (Nov 5 - 6): Dependent Entities

  - P1: Implements MedicalHistory (relies on Patient).

  - P2: Implements Prescription (relies on Doctor and Date).

  - P3: Implements Appointment (relies on Patient, Doctor, and Date).

- Days 7-8 (Nov 7 - 8): Integration & Complex Methods

  - P1: Finishes Clinic's complex methods (addDoctor(), registerPatient()).

  - P2: Finishes Doctor's integration methods (updateMedicalHistory(), createPrescription()).

  - P3: Finishes Receptionist's modification methods (modifyDoctor(), modifyPatient()).

- Days 9-11 (Nov 9 - 11): Testing, Debugging & Documentation

  - All 3: Focus on Unit Testing (classes developed) and Integration Testing (system flows).

  - All 3: Finalize documentation and deployment preparation.

### 📝 Summary of Initial Classes (Days 1-2)

The most important classes to implement first are:

- Date (Utility)

- Clinic (Basic Setup)

- Notification (Simple Entity)

Getting Date and the basic Clinic structure done early ensures that the larger classes (Patient, Doctor, Appointment, etc.) have the foundational components they need to be implemented correctly right from the start.